VEYORA

Risk-Aware Project Plan for Development of a Smart Healthcare Application

Mange Krisha Ashok · TYCS_68 · 125BTCS2004 · Shah & Anchor Kutchhi Engineering College

# 1. Certificate Page

This is to certify that Mange Krisha Ashok (Roll No: TYCS_68, PRN:

125BTCS2004), student of Shah & Anchor Kutchhi Engineering College, has

completed the course assignment **"Risk-Aware Project Plan for Development of

a Smart Healthcare Application"* for the course Software Engineering

Practices* under SDG 3 — Good Health and Well-being. The work is an

individual submission and the prototype, documentation and evidence presented

were produced by the student as described in this report.

Faculty Name: ______________________________

Faculty Signature & Date: ______________________________

(Certificate approval, if required by the department: ____________________ )

# 2. Title Page

Risk-Aware Project Plan for Development of a Smart Healthcare Application

A course assignment submission for Software Engineering Practices

Student: Mange Krisha Ashok

Roll No: TYCS_68 · PRN: 125BTCS2004

College: Shah & Anchor Kutchhi Engineering College

Work mode: Individual

Assigned SDG: SDG 3 — Good Health and Well-being

Academic year: 2026–27

*Planning note: the assignment brief lists two dates — written submission

5 October 2026 and portal due date 9 October 2026, 23:59. This discrepancy is

recorded here; work was planned against the earlier date. No submission or

completion dates are claimed in this report until the student actually

submits.*

# 3. Table of Contents

Table of contents — select this text and press F9 (or References → Update Table) in Word to populate it.

*(This document contains a real TOC field — refresh it in Word: References →

Update Table, or right-click → Update Field.)*

# 4. Introduction

VEYORA is a minimal, working smart healthcare prototype that demonstrates how

a solo student can run a genuinely risk-aware software project: a small

but real product (appointment booking, personal health logs, in-app

reminders), planned with JIRA, designed with standard diagrams, documented

with SRS/DDS, and verified with actually-executed tests.

The application serves three roles. A patient books and cancels in-clinic

appointments and keeps private health logs (heart rate, temperature, blood

pressure). A doctor manages the appointments assigned to them. A

project manager — the student herself, Krisha Mange — maintains a risk

register with a 5×5 heatmap, a lightweight plan, a small task board and a

verification-and-traceability view.

The prototype aligns with SDG 3 (Good Health and Well-being) by making

basic care coordination — booking a visit and tracking simple personal

readings — less complex, while deliberately excluding everything that would

require clinical certification (diagnosis, prescriptions, payments, remote

consultations). The visual identity is preserved from the supplied design

reference: warm ivory surfaces, teal accent, Manrope-style typography and the

floating-phone hero with the headline *"A little less complexity. A lot more

care."*

# 5. Problem Definition & Scope

## 5.1 Problem statement

Small clinics and student-led health projects often adopt either sprawling

hospital systems or ad-hoc spreadsheets. Both create friction: patients

struggle to book simple visits, and project work is planned without explicit

risk handling. The assignment asks for a smart healthcare application

delivered through a risk-aware project plan — the process is as important

as the product.

## 5.2 Scope

In scope (implemented):

Authentication and role-based access (patient, doctor, project manager)

with hashed passwords, server sessions and CSRF protection.

In-clinic appointment booking with specialty filtering, runtime-generated

future dates, slot availability, review/confirmation, cancellation and

doctor status updates — protected against duplicate bookings by a database

constraint that holds under concurrent requests (HTTP 409 on conflict).

Personal health logs limited to heart rate, temperature and blood pressure,

with dual validation and owner-only access.

In-app appointment reminders derived live from upcoming visits.

A persistent risk register with 5×5 heatmap, metrics, filters, close/reopen

and links to requirements, tasks and verification records.

Lightweight plan, task and verification views; JIRA used as the official

planning tool with a prepared import package.

Out of scope (deliberately excluded, and removed from UI copy): video

consultations; prescriptions/medication advice; payments; SMS/email/WhatsApp/

push delivery; AI diagnosis; offline sync; hospital integrations; complex

administration; extra dashboards.

## 5.3 Constraints and recorded risks about the brief itself

Individual delivery: one student performing design, backend, frontend,

testing, documentation and project management.

Deadline conflict in the brief (5 Oct written vs 9 Oct portal) — planned

against the earlier date until clarified.

The design-reference export was not present in the delivered workspace and

the external design links required sign-in; the visual identity was

reconstructed from the documented design tokens (see

docs/design-reference-status.md).

# 6. Design & Methodology

## 6.1 Method

A small iterative plan executed in a fixed order: (1) inspect reference and

establish the project, (2) backend schema, authentication and permissions,

(3) appointment flow, (4) health logs and doctor view, (5) risk and planning

views, (6) animation and responsive polish, (7) testing and evidence,

(8) documentation and submission package. JIRA (prepared import package,

docs/jira-backlog.csv) structures the work into 5 epics and 16 issues with

acceptance criteria; the in-app task board is a supporting artifact only.

## 6.2 Architecture

React 18 + Vite + TypeScript SPA → same-origin /api proxy → Flask +

SQLAlchemy → SQLite file. Detailed in the DDS; diagrams in diagrams/

(use-case, architecture, ER, appointment activity, appointment sequence).

## 6.3 Risk-aware planning

The risk register (six seeded risks, RISK-01…RISK-06) was written before

implementation and drove concrete controls:

RISK-01 unauthorized access → sessions, RBAC, CSRF (implemented).

RISK-02 duplicate booking → partial unique index + transactional insert

(implemented, verified with a race test).

RISK-03 invalid data entry → dual validation (implemented).

RISK-04 database loss → file-backed DB + explicit backup command (control

Planned/verified as a command, restore not rehearsed).

RISK-05 development delay → small scope, ordered plan, 6-hour buffer,

planning against the earlier deadline.

RISK-06 stale reminders → reminders computed live from appointments.

Scores are illustrative planning estimates (probability × impact, academic

bands 1–4 Low, 5–9 Moderate, 10–16 High, 17–25 Critical) — project-risk

priorities, not clinical classifications. Controls begin as "Planned" and

move to "Implemented"/"Verified" only when evidence exists.

## 6.4 Design decisions

Duplicate-booking safety lives in the database (partial unique index on

doctor+date+time where status=CONFIRMED), so it holds across processes and

threads; cancellation releases slots because cancelled rows fall outside the

index. Reminders are derived, never stored, eliminating stale state. Role

isolation is enforced by query shape, not UI hiding. Validation limits for

health readings are technical input constraints — the app never interprets

readings clinically.

# 7. Implementation & Results

## 7.1 Technology

Frontend: React 18, Vite 5, TypeScript, React Router, Motion for React;

tokenized CSS; production build with installed dependencies (no CDN React,

no runtime Babel).

Backend: Flask 3, Flask-SQLAlchemy, SQLite; app factory; blueprints;

environment-based configuration; idempotent seed command.

Testing: pytest (42 tests), isolated file-backed databases per test, plus a

live-server fixture that races two authenticated clients for the

concurrency requirement.

## 7.2 Results actually obtained (4 October 2026)

Backend test suite: 42 passed, 0 failed in 31.4 s

(evidence: docs/evidence/pytest-run-2026-10-04.txt). Covers login/

logout/CSRF/demo-mode, role guards, cross-patient denial, valid booking,

duplicate booking by another patient, concurrent booking race (one 201,

one 409), past-slot rejection, cancellation releasing a slot, unauthorized

updates, invalid health-log input, risk validation/scoring, persistence and

seed idempotency.

Frontend production build: success (tsc strict + vite build;

evidence: docs/evidence/frontend-build-2026-10-04.txt).

Live API smoke test through the dev proxy: login 200 with CSRF token;

booking 201; second patient on same slot 409; POST without CSRF 403;

unauthenticated 401; doctor sees the patient's name on their own list only.

The application's Verification view shows each requirement row with the

real run date (2026-10-04) and the evidence log path.

## 7.3 What is explicitly NOT claimed

No JIRA project has been created or screenshotted yet (student actions,

guide in docs/jira-setup-guide.md). No demonstration video has been recorded

or published. No latency or load figures are quoted. No clinical safety or

readiness is claimed. Reflective experience in Chapter 11 is the student's

own to write.

# 8. Analysis & Interpretation

The risk-first approach paid off where it mattered: the highest-impact

technical risks (unauthorized access, duplicate booking) became database-

level controls with executable tests rather than late-stage fixes. The

concurrent-booking test caught nothing to fix only because the constraint was

designed first — evidence that constraint-first design de-risks the hardest

requirement (REQ-BOOK-02).

Verification traceability (Requirement → Risk → Control → Test →

Evidence) kept claims honest: prefilled "X tests passed"-style copy from the

design reference was replaced by rows that stay PENDING until a real run is

recorded, and estimated effort is structurally separated from actual hours.

Limitations (honest):

Single-user Flask dev server and SQLite: fine for an academic prototype,

not production-shaped for a real clinic.

Timezones are handled by convention (UTC storage, IST display) rather than

per-user timezone support.

Browser-level checks (keyboard navigation, reduced motion in a real

browser, mobile layout) were specified as a manual checklist rather than

automated here; the student should run them before the demo (docs/testing-evidence.md §6).

JIRA evidence and the demo video remain student actions; the rubric's

"Implementation & Results" and "Report & Presentation" components depend on

completing them.

No claim of marks or grades is made; rubric alignment is documented, not

guaranteed.

# 9. Conclusion & Future Scope

VEYORA meets the assignment's core demand: a working, deliberately small

healthcare prototype delivered through a documented, risk-aware plan with

real evidence. Booking is concurrency-safe; records are private by

construction; the project workspace ties requirements to risks to tests.

Future scope (not built, not claimed): patient self-service rescheduling;

doctor availability editing; a real notification channel if a delivery

provider is approved; a migration path to PostgreSQL for multi-user use; and

— only under clinical governance — any clinical interpretation features,

which would move the project into regulated territory beyond this course.

# 10. References

Assignment brief, Software Engineering Practices, Shah & Anchor Kutchhi

Engineering College (2026) — including the recorded deadline discrepancy.

UN Sustainable Development Goal 3: Good Health and Well-being —

https://sdgs.un.org/goals/goal3

Flask documentation — https://flask.palletsprojects.com/

SQLAlchemy documentation — https://docs.sqlalchemy.org/

React + Vite documentation — https://vitejs.dev/, https://react.dev/

Motion for React — https://motion.dev/

Atlassian JIRA CSV import documentation —

https://support.atlassian.com/jira-cloud-administration/

OWASP CSRF Prevention Cheat Sheet — https://cheatsheetseries.owasp.org/

Python zoneinfo / IANA Time Zone Database (Asia/Kolkata) —

https://docs.python.org/3/library/zoneinfo.html

# 11. Project Reflection

*(This section must be written by Krisha Mange in her own words, 400–500

words, describing her actual experience of planning, building, testing and

documenting the project. A question-by-question structure is provided in

docs/reflection-guide.md. Do not generate this section with AI and present it

as lived experience.)*

# 12. Report & Presentation Section

Submitted deliverables:

This report (DOCX/PDF), SRS (docs/srs.md + DOCX), DDS (docs/dds.md + DOCX).

Software design diagrams: diagrams/*.drawio with exported SVG images.

JIRA planning package: docs/jira-backlog.csv + docs/jira-setup-guide.md.

Classroom presentation: ~10 slides in VEYORA design language (PPTX).

Demonstration script: docs/demo-script.md (3–5 minutes).

## Rubric alignment (evidence-based)

Problem Definition & Scope (15%): Chapter 5, SRS scope, recorded

deadline conflict, explicit exclusions.

Design & Methodology (20%): Chapter 6, DDS, five design diagrams,

risk-first controls.

Implementation & Results (25%): working prototype, 42 passing tests

with evidence logs, live smoke-test results, production build log.

Analysis & Interpretation (20%): Chapter 8 including honest

limitations; verification traceability; estimated-vs-actual separation.

Report & Presentation (20%): this report with genuine heading styles

and a real TOC field; PPTX; JIRA package; remaining student evidence listed

below.

## Evidence of Completion

*(Student to complete before submission — placeholders must be replaced with

real artifacts.)*

JIRA backlog screenshot: [PLACEHOLDER — docs/evidence/jira/jira-01-backlog.png]

JIRA active sprint board: [PLACEHOLDER — docs/evidence/jira/jira-02-board-active.png]

JIRA completed work: [PLACEHOLDER — docs/evidence/jira/jira-03-board-done.png]

Demonstration video link (recorded and uploaded by Krisha Mange to

LinkedIn/social media): [PLACEHOLDER — video link]

Test evidence log: docs/evidence/pytest-run-2026-10-04.txt (42 passed).

Frontend build log: docs/evidence/frontend-build-2026-10-04.txt.