## Slide 1
VEYORA
Risk-Aware Project Plan for Development of a
Smart Healthcare Application
“A little less complexity. A lot more care.”
Mange Krisha Ashok · Roll TYCS_68 · PRN 125BTCS2004
Shah & Anchor Kutchhi Engineering College · Software Engineering Practices
Individual submission · SDG 3 — Good Health and Well-being

## Slide 2
Problem & Scope
• Small clinics face sprawling systems or ad-hoc spreadsheets
• Assignment demands a working prototype AND a risk-aware plan
• In scope: auth + roles, in-clinic appointments, health logs,
• in-app reminders, risk register, plan & verification views
• Out of scope (explicit): video consults, prescriptions, payments,
• SMS/email/push, AI diagnosis, offline sync, hospital integrations
Three roles
• Patient — books, cancels, keeps private logs
• Doctor — manages assigned appointments
• Project manager — risks, plan, tasks, verification

## Slide 3
SDG 3 — Good Health and Well-being
• Less friction for basic care coordination: booking a visit, remembering it,
• and keeping simple personal readings in one private place
• No clinical claims: validation limits are technical constraints, never diagnosis
• Honest scope — features requiring clinical certification are excluded, and the
• UI never implies they exist

## Slide 4
Design & Methodology
• React 18 + Vite + TypeScript + Motion (reference design preserved:
• ivory/teal palette, Manrope, rounded cards, floating phones)
• Flask + SQLAlchemy + SQLite; same-origin /api proxy
• Diagrams: use-case, architecture, ER, booking activity & sequence
• Fixed implementation order; JIRA backlog (5 epics, 16 issues)
• Key design decisions:
• • Duplicate-booking safety in the DB (partial unique index)
• • Reminders derived live — never stored, never stale
• • Role isolation by query shape, not UI hiding
• • Estimated vs actual effort kept structurally separate

## Slide 5
Risk-Aware Project Plan
Risk | Description | Score (P×I) | Control
RISK-01 | Unauthorized access to patient data | 3×5 = 15 High | Sessions, RBAC, CSRF — Implemented
RISK-02 | Duplicate appointment booking | 3×4 = 12 High | Partial unique index + transaction — Implemented
RISK-03 | Invalid or misleading data entry | 3×3 = 9 Mod. | Dual validation — Implemented
RISK-04 | Database loss | 2×4 = 8 Mod. | File DB + backup command — Planned
RISK-05 | Development delay (solo student) | 4×3 = 12 High | Small scope, buffer, earlier deadline
RISK-06 | Stale appointment reminders | 2×2 = 4 Low | Live computation — Implemented
Scores are illustrative planning estimates — project-risk priorities, not clinical classifications. Owner: Krisha Mange.

## Slide 6
Implementation
• 4-step booking: doctor → date → slot → review, with friendly 409
• conflict handling that keeps doctor + date selected
• Health logs: heart rate, temperature, BP (split systolic/diastolic)
• Doctor: complete/cancel with validated terminal transitions
• PM workspace: register, 5×5 heatmap, plan, tasks, verification
• Security: hashed passwords, HttpOnly SameSite cookies,
• CSRF on state changes, per-endpoint role guards
• Slots generated from the runtime date (IST) — no hardcoded
• schedules; UTC storage, IST display
• Idempotent seed; explicit dev-only reset

## Slide 7
Actual Testing Results (2026-10-04)
• Backend: 42 pytest tests passed in 31.4 s — log: docs/evidence/pytest-run-2026-10-04.txt
• Concurrency: two authenticated clients raced for one slot → exactly one 201 and one 409
• Frontend production build (strict TypeScript) — success; no CDN React / runtime Babel
• Live smoke test via proxy: login 200, booking 201, duplicate 409, no-CSRF 403, unauth 401
• Verification table shows real run dates + evidence paths; nothing recorded before running
Not claimed: JIRA screenshots, demo video, latency numbers — these are pending student actions.

## Slide 8
Analysis & Reflection
• Risk-first design: hardest requirements became DB-level
• controls with executable tests
• Traceability (REQ → risk → control → test → evidence)
• kept every claim verifiable
• Honesty as a feature: PENDING until actually run
• Limitations acknowledged: dev-server scale,
• convention-based timezones, manual browser checklist
• Personal reflection (400–500 words) written by the
• student from her own experience — guide in docs/

## Slide 9
Conclusion & Future Scope
• A working, deliberately small healthcare prototype delivered through a
• documented risk-aware plan — with real evidence at every step
• Future (not built, not claimed): rescheduling, doctor availability editing,
• approved notification channels, PostgreSQL path, clinical features only
• under proper governance

## Slide 10
Evidence of Completion
• Test log: docs/evidence/pytest-run-2026-10-04.txt (42 passed)
• Build log: docs/evidence/frontend-build-2026-10-04.txt
• [PLACEHOLDER] JIRA backlog + board screenshots (student action)
• [PLACEHOLDER] Demonstration video link — recorded and uploaded by
• Krisha Mange (script in docs/demo-script.md)
Rubric alignment documented in the final report, section “Report & Presentation Section”.